INTEGRAL LABS

SOFTWARE DEVELOPMENT QUOTATION & WORK AGREEMENT
Quotation No.: IL/QTN/2026/027
Date: 20 July 2026

Client Information

Client: Mr. Bipin Agnihotri
Prepared By: Tanuj Pargai

1. Project Overview

Development of the Mannat Events web platform, including a responsive website, administration panel, OTP verification, day-wise event planner, hotel package comparison, quotation workflow, decoration package selection, and related custom features discussed and approved.

2. Scope of Work

Responsive website for desktop and mobile

Admin dashboard

OTP-based mobile verification

Day-wise event planning workflow

Room and guest management

Veg/Non-Veg and menu management

Decoration package selection

Hotel package comparison

Quotation request workflow

SEO-friendly pages

Deployment assistance

3. Technology Stack

Frontend Framework: Next.js 16 (App Router, dynamic client-side rendering with Turbopack compilation)

Styling: Tailwind CSS (custom visual variables, gold animations, responsive grid architecture)

Database & Authentication: Supabase (PostgreSQL relational database, secure Auth JWT session refresh, row-level security)

Hosting & Infrastructure: Vercel (Edge network, global CDN, serverless function invocation)

State Management: React Reducer hooks (useReducer) for complex multi-step form booking configuration caching

Form Validation: Zod schema validators for day plan and guest details security boundaries

4. Commercial Summary

| Total Project Cost | ₹27,500 |
| --- | --- |
| Advance Payment | ₹7,500 |
| Advance Due Date | 25 July 2026 |
| Remaining Balance | ₹20,000 |

5. Payment Terms

Development shall commence upon receipt of the advance payment. The remaining balance shall be payable before final deployment and project handover unless otherwise mutually agreed in writing.

6. Estimated Timeline

The project is estimated to be completed within 15 working days from the date of signing this agreement and receipt of the advance payment, subject to timely approvals and content from the client.

7. Warranty & Support

Integral Labs shall provide complimentary bug-fix and technical support for a period of three (3) months commencing from the final approved revision and project handover, unless otherwise mutually agreed in writing. New features, enhancements, or changes outside the approved scope shall be quoted separately.

8. Client Responsibilities

Provide branding assets, content and media.

Review and approve designs/features promptly.

Provide any required third-party credentials.

9. Terms & Conditions

This quotation is valid for 30 days.

Development begins after receipt of the advance payment.

Additional requirements outside the agreed scope will be quoted separately.

Delays in approvals or content may extend the timeline.

Source code and ownership shall be transferred upon receipt of full payment.

Cancellation after commencement may result in forfeiture of the advance payment and billing for completed work.

10. Acceptance

By signing below, both parties agree to the scope, pricing, payment schedule and terms stated in this agreement.

| Prepared By Tanuj Pargai Integral Labs Email: tanujpargai00@gmail.com Aadhar No: 905897171784 Signature: Date: 20 July 2026 | Accepted By Bipin Agnihotri Email: ______________________ Aadhar No: __________________ Signature: Date: __________ |
| --- | --- |